PROJECT PROPOSAL (PC-1)

Khyber Pakhtunkhwa Digital Enterprise Enablement Program (KP-DEEP)

A Holistic Digital Transformation Platform for SMEs

(Infrastructure & Digital Economy Sector)

Executing Agency:
Directorate of Industries & Commerce (Lead), in collaboration with KP Information Technology Board (KPITB)

Project Duration: 36 Months (July 2026 – June 2029)

Contents

Executive Summary	2

1. Name of the Project:	3

2. Location:	3

3. Authorities Responsible for:	3

4. Plan Provision:	3

5. Project Objectives (SMART):	4

6. Description and Justification	4

6.1 Background and Problem Analysis:	4

6.2 Project Components:	5

Pillar 1: The KP-DEEP Web Portal (Digital Infrastructure & Governance)	5

Pillar 2: The KP-DEEP Business Mobile App (The Operational Tool)	5

6.3 Data Sovereignty & Strategic Integrations:	6

6.4 Alternative Credit Scoring (ACS) & The "Digital Health Score":	6

6.5 Justification for Government Intervention:	6

6.6 Competitive Context and Strategic Differentiation	6

7. Implementation Schedule:	7

8. Capital Cost Estimates (PKR Million):	7

9. Demand & Supply Analysis:	7

10. Management Structure and Manpower Requirements:	7

11. Risk Management & Mitigation:	8

12. Financial and Economic Analysis:	8

13. Sustainability and Exit Strategy:	8

14. Technology Specifications and Framework	9

14.1. Software Architecture & Tech Stack:	9

14.2. Web App Structure (React.js Portal)	9

14.3. Mobile App Structure (React Native "KP-DEEP Business")	10

14.4. Offline-First Sync Mechanism (Realm & .NET 10):	11

14.5. Security, API Management, and Data Privacy:	11

14.6. Interoperability & Open APIs:	11

15. Annexes	12

Annex 1. Logical Framework & KPI Table	12

Annex 2: 5-Year Financial Model and Sustainability Plan	16

Annex 3: Technical Architecture and System Integration Diagrams	21

Annex 4: Stakeholder Engagement and Communication Plan	24

Annex 5: Terms of Reference (ToRs) for Digital Implementation Consultants (DICs)	26

# Executive Summary

The Khyber Pakhtunkhwa Digital Enterprise Enablement Program (KP-DEEP) addresses a critical economic challenge: over 85% of the province's 200,000+ SMEs operate in a "digital vacuum," relying on manual, paper-based systems that perpetuate informality, inefficiency, and financial exclusion. This digital deficit creates information asymmetry, hindering SMEs' access to formal credit, complicating tax compliance, and preventing data-driven policymaking by the government.

KP-DEEP proposes a transformative two-pillar solution:

- A Grant Management Web Portal that administers a milestone-based subsidy program for vetted digital tools.

- A localized, offline-first Mobile Application ("KP-DEEP Business") that replaces manual ledgers with smart invoicing, inventory tracking, and a proprietary "Digital Health Score." This score converts business transaction data into a credible creditworthiness metric, effectively turning "Data into Collateral" for banks.

The 36-month program aims to digitally onboard at least 1,500 SMEs, targeting key industrial clusters in Peshawar, Swat, Abbottabad, and D.I. Khan. Expected outcomes include a 25% reduction in inventory leakage, 30% savings in administrative time, and facilitation of 300+ formal loan applications. By formalizing SME operations, the program will expand the provincial tax base and generate real-time economic intelligence.

With a total estimated cost of PKR 1,100 Million, KP-DEEP is a strategic investment in KP's economic infrastructure. It aligns directly with the KP Digital Transformation Strategy 2030 and the KP Economic Recovery Plan. We seek approval for inclusion in the Annual Development Program (ADP) to commence Phase 1 (Platform Development) in July 2026, initiating a sustainable shift towards a digitally empowered, formal, and bankable SME sector in Khyber Pakhtunkhwa.

1. Name of the Project:
Khyber Pakhtunkhwa Digital Enterprise Enablement Program (KP-DEEP) – A Holistic Digital Transformation Platform for SMEs.

2. Location:
Khyber Pakhtunkhwa (Provincial wide coverage, with Phase 1 focus on Peshawar, Swat, Abbottabad, and D.I. Khan industrial clusters).

# 3. Authorities Responsible for:

- Sponsoring: Industries, Commerce & Technical Education Department, Government of KP.

- Execution: Directorate of Industries & Commerce (Lead), in collaboration with KP Information Technology Board (KPITB).

- Operation & Maintenance (O&M): KPITB (Technical) and Directorate of Industries (Administrative).

- Strategic Partners: SMEDA, FPCCI-KP, and Bank of Khyber (BoK).

4. Plan Provision:
The project is aligned with the KP Digital Transformation Strategy 2030 and the KP Economic Recovery Plan, aiming at the formalization of the economy and enhancing the "Ease of Doing Business" (EoDB) index. It is proposed for inclusion in the Annual Development Program (ADP).

# 5. Project Objectives (SMART):

- Digital Onboarding: Transition at least 1,500 SMEs to integrated ERP-lite digital management systems within 36 months.

- Operational Efficiency: Reduce inventory leakage by 25% and manual bookkeeping time by 30% via automated workflows.

- Financial Formalization: Facilitate 300+ SMEs in accessing formal credit through a proprietary "Digital Health Score" integrated with the Bank of Khyber.

- Regulatory Compliance: Achieve 100% digital invoicing capability among participants, aligned with FBR (POS) and KPRA requirements.

- Local Capacity: Create a certified network of at least 75 Digital Implementation Consultants (DICs) within the province to ensure long-term support.

# 6. Description and Justification

6.1 Background and Problem Analysis:
Khyber Pakhtunkhwa's economy is powered by over 200,000 SMEs (est.), which contribute significantly to employment and local GDP. However, a persistent "digital divide" has created a structural bottleneck. Industry surveys estimate over 85% of KP's SMEs lack any integrated digital management system, relying solely on manual ledgers and paper-based transactions. This operational informality creates severe "Information Asymmetry" across the economic ecosystem.

For the SME owner, manual systems lead to critical inefficiencies: significant revenue leakage from poor inventory control and pilferage, inability to track profitability in real-time, and chronic delays in managing customer credit (the informal "Khata" system). For financial institutions, the absence of verifiable digital transaction history makes SME lending a high-risk endeavor, leaving an estimated PKR 50+ Billion credit gap. For the Government, this opacity prevents accurate economic assessment, constrains tax base expansion for KPRA, and hampers data-driven industrial policy. Meanwhile, commercial ERPs remain priced in foreign currency, placing them out of reach, while generic accounting software fails to accommodate local business practices. The KP-DEEP is designed as a structural intervention to bridge this triad of challenges, moving SMEs from an analog, informal existence into a transparent, digitized, and bankable future.

## 6.2 Project Components:

### Pillar 1: The KP-DEEP Web Portal (Digital Infrastructure & Governance)

The portal acts as the "Command and Control" center for the provincial digital transition. It is not merely a website but a Grant Management System (GMS) designed to prevent leakage and ensure merit.

- The Grantee Journey: SMEs undergo an automated "Digital Readiness Assessment" upon registration. Based on their sector (Manufacturing, Retail, or Services), the portal recommends a vetted "ERP-lite" software package.

- Vetted Vendor Marketplace: Instead of giving cash to SMEs, the project uses a Digital Voucher System. The portal hosts a catalog of pre-qualified software vendors whose products are integrated with KP-DEEP’s reporting API.

- Milestone-Based Disbursement: Grant tranches are released to vendors only when the SME achieves specific usage milestones (e.g., "100 digital invoices generated" or "First monthly balance sheet closed"), verified automatically by the portal.

- Implementation Partner (IP) Management: A dedicated module for tracking at least 75 Digital Consultants, ensuring they provide the necessary "hand-holding" to SMEs.

### Pillar 2: The KP-DEEP Business Mobile App (The Operational Tool)

The mobile application is the primary interface for the business owner, designed for simplicity, speed, and reliability.

- Core Operational Modules:

  - Smart Inventory: Real-time stock tracking with low-stock alerts and barcode scanning using the phone’s camera.

  - Digital Khata & Invoicing: Replaces manual ledgers with a "Credit/Debit" tracker that sends automated WhatsApp payment reminders to customers.

  - Expense Management with OCR: Users can snap photos of physical receipts; the app uses Optical Character Recognition (OCR) to automatically extract data and categorize expenses.

- Localized UX/UI: Full support for Urdu and Pashto voice-commands to assist semi-literate users in data entry.

- Offline-First Architecture: Recognizing connectivity issues in remote districts (e.g., Merged Districts or Chitral), the app allows full data entry offline, auto-syncing with the KPITB Cloud only when a stable connection is detected.

## 6.3 Data Sovereignty & Strategic Integrations:

- Tier-III Hosting: All SME data is hosted at the KPITB Data Center, ensuring that sensitive financial information remains within the provincial government's sovereign control and is protected by state-grade cybersecurity.

- G2B API Layer: The platform is built with an Open API architecture.

  - FBR/KPRA Integration: Enables one-click digital tax filing, reducing the cost of compliance.

  - SECP Integration: Facilitates easier company registration for SMEs that meet growth thresholds.

- The Regulatory Sandbox(here referring to a time-bound tax grace period for data protection): To encourage adoption, the project proposes a "Data Protection Period." During the first 24 months, data generated through the app will be used exclusively for business growth and credit scoring, providing SMEs a "safe space" to formalize without fear of retrospective tax penalties.

## 6.4 Alternative Credit Scoring (ACS) & The "Digital Health Score":

The most critical output of KP-DEEP is the Digital Health Score.

- The Logic: Most KP SMEs lack land collateral. KP-DEEP converts "Data into Collateral."

- The Algorithm: By analyzing cash flows, inventory turnover, and customer repayment history, the app generates a real-time creditworthiness score.

- Bankability Hub: Partner banks (e.g., Bank of Khyber) can access an anonymized dashboard of "High-Score" SMEs. If an SME needs a loan, they can "Unlock" their digital profile for the bank, reducing loan processing time from months to days.

6.5 Justification for Government Intervention:
Market failure exists because private software firms find it too expensive to "acquire" and "train" micro-SMEs in KP. Government intervention is justified to:

- Reduce Cost of Business: Lowering the barrier to technology.

- Increase Revenue: Formalizing businesses will naturally expand the provincial tax base (KPRA).

- Economic Intelligence: For the first time, the Government of KP will have real-time, anonymized data on which sectors (e.g., Marble, Honey, Furniture) are growing, allowing for data-driven policy making.

## 6.6 Competitive Context and Strategic Differentiation

While federal and provincial digitalization initiatives exist, KP-DEEP is distinct in its integrated approach targeting SME formalization and access to finance. Unlike generic accounting software subsidies, this program combines a milestone-based grant mechanism, a localized offline-first mobile application, and a proprietary credit-scoring algorithm designed specifically for KP’s informal economy. This ensures not just adoption but sustainable use and direct linkage to growth capital, filling a unique gap in the current ecosystem.

# 7. Implementation Schedule:

- Commencement Date: July 2026

- Completion Date: June 2029

- Total Duration: 36 Months

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Platform Development, Data Center Setup, & Vendor Empanelment | Months 1–9 (Jul 2026 – Mar 2027) |
| Phase 2 | Pilot Launch (300 SMEs) & Regulatory Sandbox Implementation | Months 10–18 (Apr 2027 – Dec 2027) |
| Phase 3 | Provincial Scale-up (1,200 SMEs) & Banking Integration | Months 19–30 (Jan 2028 – Dec 2028) |
| Phase 4 | Impact Evaluation & Transition to Commercial Model | Months 31–36 (Jan 2029 – Jun 2029) |

# 8. Capital Cost Estimates (PKR Million):

| Object Code | Component | Total Cost |
| --- | --- | --- |
| A03970 | Technology Platform: Dev of Portal & App (Cloud Ready, Offline-Sync) | 120.00 |
| A05270 | Grant Subsidies: Software licenses for 1,500 SMEs (subsidized) | 525.00 |
| A03919 | Implementation Support: Performance-Based Payments (PBP) to Consultants | 300.00 |
| A03907 | Capacity Building: Workshops, Master Trainers, & Marketing | 80.00 |
| A01101 | Project Management Unit (PMU): Staffing, MEL, & Admin | 75.00 |
|  | TOTAL PROJECT COST | 1,100.00 |

All costs are allocated according to the fiscal year (July–June). Year 1 = FY 2026–27.

9. Demand & Supply Analysis:
Current demand for SME credit in KP exceeds PKR 50 Billion, yet less than 5% is met by formal banks due to lack of credible financial data. KP-DEEP supplies the "Data Infrastructure" needed to bridge this gap, turning informal transactions into bankable digital assets.

10. Management Structure and Manpower Requirements:
A Project Management Unit (PMU) will be established under the Directorate of Industries:

- Project Director (PPS-09)

- Technical Lead (KPITB Representative)

- Operations & SME Outreach Manager

- Monitoring & Evaluation (M&E) Specialist

- Financial Management Specialist

# 11. Risk Management & Mitigation:

| Risk | Probability | Impact | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- |
| Tax Fear | High | High | Implementation of a 2-year "Regulatory Sandbox" grace period; clear communication. | PMU, KP Revenue Auth |
| Connectivity | Medium | Medium | "Offline-First" mobile app architecture with robust background sync. | KPITB |
| Digital Literacy | High | High | Deployment of "Digital Ambassadors" (University Interns) for on-site support. | PMU, Implementation Partners |
| Sustainability | Medium | Medium | Tiered subscription model post-subsidy; early ROI demonstration to SMEs. | PMU, KPITB |
| Data Privacy Concerns | Medium | High | Granular user consent mechanism; compliance with data protection guidelines. | KPITB, Legal Advisor |

# 12. Financial and Economic Analysis:

- Revenue Generation: Increased provincial tax base through formalization (Estimated 15% increase in GST collection from participating clusters).

- Job Creation: Anticipated 10% growth in SME employment due to increased efficiency and access to growth capital.

- ROI: For every PKR 1 invested, the program aims to unlock PKR 3 in private sector credit within 5 years.

13. Sustainability and Exit Strategy:
The project transition includes:

- Voucher-to-Subscription: SMEs will transition to paying full software costs once ROI is proven (Month 24+).

- Private Sector Linkages: Integration of private SaaS providers into the portal ensures a competitive market post-project.

- Data as Utility: The KP-DEEP Portal will remain a permanent G2B (Government-to-Business) asset managed by KPITB.

# 14. Technology Specifications and Framework

## 14.1. Software Architecture & Tech Stack:

- Backend Framework: Developed using .NET 10, leveraging the latest high-performance, cross-platform capabilities for enterprise-grade security and scalability.

- Database Management: MySQL will serve as the primary Relational Database Management System (RDBMS) for structured data, optimized for high-concurrency provincial-scale operations.

- Web Frontend: The administration and SME portals will be built using React.js, ensuring a fast, component-based, and highly responsive user interface.

- Mobile Development: React Native will be the exclusive framework for the mobile application, ensuring a native-like experience on Android and iOS while maintaining a single codebase for faster updates.

- Local Mobile Storage: Realm (MongoDB Realm) will be integrated into the mobile app to handle "Offline-First" capabilities, offering superior performance over standard local databases for real-time synchronization.

14.2. Web App Structure (React.js Portal)
The web platform is divided into three functional zones:

- Public Portal:

  - Landing Page: Program overview, eligibility criteria, and "Success Stories."

  - Eligibility Checker: A wizard-based form for SMEs to check grant qualification.

  - Vendor Catalog: A searchable marketplace of vetted software solutions with comparison tools.

- SME Grantee Dashboard:

  - Application Tracker: Real-time status of grant approval and disbursement.

  - Digital Voucher Wallet: Display of allocated subsidies and validity.

  - Training Hub: Access to video tutorials and downloadable PDF manuals.

  - Support Ticket System: Helpdesk for technical and administrative issues.

- Administrative & Partner Command Center:

  - Executive Analytics: Heatmaps of SME adoption across KP districts and sector-wise growth charts.

  - Verification Module: Tools for program managers to approve/reject grant tranches based on proof-of-usage.

  - Consultant Management: Monitoring the performance and "hand-holding" sessions of implementation partners.

14.3. Mobile App Structure (React Native "KP-DEEP Business")
The app is designed for high utility and daily engagement with the following key screens:

- Screen 1: The Smart Dashboard (Home):

  - Real-time view of today’s sales, total receivables (Udhaar), and low-stock alerts.

  - Quick-action buttons for "New Sale" and "Add Expense."

- Screen 2: Digital Khata (Ledger):

  - Customer-wise ledgers with "Gave" (Diya) and "Got" (Liya) tracking.

  - One-tap button to send automated payment reminders via WhatsApp/SMS.

- Screen 3: Inventory & Warehouse:

  - List of products with images, quantities, and barcode integration.

  - "Stock-In/Stock-Out" logging with automated price calculation.

- Screen 4: Smart Invoicing:

  - Point-of-Sale (POS) interface with barcode scanning.

  - Generation of professional digital receipts (PDF/Image) that can be shared instantly.

- Screen 5: Bankability & Health Score:

  - A visual "Credit Meter" showing the SME's Digital Health Score.

  - "Apply for Loan" interface that connects with the Bank of Khyber API.

- Screen 6: Learning & Voice Assistant:

  - Urdu/Pashto video micro-learning modules.

  - A floating "Voice Entry" button for hands-free record keeping.

## 14.4. Offline-First Sync Mechanism (Realm & .NET 10):

- Local Persistence: All business transactions are first written to the Realm database on the mobile device. This ensures zero latency even in areas with poor 4G connectivity (e.g., Tribal Districts).

- Background Synchronization: The React Native app will trigger a background sync service that pushes Realm data to the .NET 10 API once a connection is detected.

- Conflict Resolution: The .NET backend will utilize timestamp-based logic to ensure that data modified across multiple devices for a single SME remains consistent in the MySQL master database.

## 14.5. Security, API Management, and Data Privacy:

- JWT Authentication: Secure login for both Web and Mobile using JSON Web Tokens.

- Encryption: Sensitive SME financial data (Revenue, Customer lists) will be encrypted using AES-256 before being stored in the MySQL database.

- API Gateway: A robust .NET-based gateway will manage traffic, rate limiting, and secure endpoints for third-party integrations (FBR, KPRA, Banks).

- Audit Trails: Immutable logs for all financial transactions to ensure transparency and prevent tampering.

Data Privacy and User Consent:
SME data ownership resides solely with the enterprise. The platform will implement a granular, user-friendly consent mechanism where SMEs explicitly opt-in to share specific data points (e.g., Digital Health Score, anonymized cash flow trends) with banks or government agencies. This system will be designed to comply with emerging provincial and national data protection regulations, building trust and ensuring ethical data stewardship.

## 14.6. Interoperability & Open APIs:

- G2B Gateway: A secure API Gateway will be developed to allow controlled data exchange with:

  - PRAL/FBR: For automated tax filing and POS integration.

  - 1-Link/M-Pesa/Fintechs: To enable integrated digital payments (QR Code payments) directly within the SME app.

  - Banking Portals: A secure "Consent-Based" API that allows SMEs to share their Digital Health Score with loan officers at partner banks.

# 15. Annexes

This proposal is supported by the following detailed annexes, which provide the granular planning, financial rigor, and technical blueprints necessary for effective execution and monitoring:

## Annex 1. Logical Framework & KPI Table

1. Project Theory of Change

Ultimate Goal: To foster a digitally empowered, transparent, and financially inclusive SME sector in Khyber Pakhtunkhwa, contributing to provincial economic growth, job creation, and revenue enhancement.

Pathway to Change:

- IF we provide subsidized, localized digital tools combined with hands-on implementation support to SMEs, AND

- IF we build a secure digital infrastructure that connects SME transactional data to credit assessment mechanisms, AND

- IF we create a supportive ecosystem through strategic partnerships with government, finance, and private sector, THEN

- SMEs will adopt and sustainably use digital systems, leading to improved operational efficiency and formal financial records. AND

- Financial institutions will gain access to credible, alternative credit data, increasing lending to SMEs. AND

- The Government of KP will gain real-time economic intelligence and an expanded tax base, THEREBY

- Achieving a structural shift from an informal to a formal, transparent, and resilient provincial economy.

2. Logical Framework (Logframe) Matrix

| Narrative Summary | Objectively Verifiable Indicators (OVIs) | Means of Verification (MoV) | Important Assumptions |
| --- | --- | --- | --- |
| Goal: Enhanced provincial economic growth and formalization through a competitive, digitally enabled SME sector. | 1. Increase in KP's Ease of Doing Business (EoDB) ranking related to business digitalization. 2. Estimated increase in provincial tax revenue from formalized SME clusters (15% target). | 1. World Bank / Provincial EoDB reports. 2. KP Revenue Authority (KPRA) collection data from targeted sectors/clusters. | • Macro-economic and political stability persists. • Financial sector remains engaged with the alternative data model. |
| Outcome 1: SMEs operate with improved efficiency, transparency, and compliance. | 1. At least 1,500 SMEs using integrated digital management systems. 2. 25% average reduction in inventory discrepancies. 3. 100% of participating SMEs generate digital, FBR-aligned invoices. | 1. KP-DEEP Admin Dashboard (active users). 2. Sample-based pre/post-inventory audits. 3. System logs of invoice generation. | • SMEs perceive tangible value in digital tools. • Support network (consultants) is effective and accessible. |
| Outcome 2: SMEs have improved access to formal finance through data-driven credibility. | 1. 300+ formal loan applications facilitated/processed using Digital Health Score. 2. Aggregate value of loans disbursed to participating SMEs. | 1. Reports from partner banks (BoK)/Bankability Hub logs. 2. Bank of Khyber and partner fintech data sharing (aggregate). | • Banks accept and integrate the Digital Health Score into their risk models. • SMEs are willing to share financial data with banks via consent. |
| Output 1: A fully functional and adopted KP-DEEP digital platform (Web & Mobile). | 1. Web Portal and Mobile App developed, tested, and launched. 2. At least 75 Digital Implementation Consultants (DICs) trained and active. 3. 20+ vetted software vendors empaneled. | 1. Technical delivery reports, UAT sign-offs. 2. DIC certification registry and activity logs. 3. Signed MoUs with vendors, active listings in catalog. | • KPITB infrastructure can support the platform's scale and security requirements. • Quality local tech talent is available for development and support. |
| Output 2: SMEs are onboarded, trained, and supported. | 1. # of SMEs completing the digital onboarding journey. 2. # of training sessions conducted and attendance rates. 3. Average SME satisfaction score with support (out of 10). | 1. Grantee records in Admin Dashboard. 2. Training attendance logs, feedback forms. 3. Post-implementation survey results. | • SMEs have basic digital literacy/readiness. • Connectivity, while intermittent, allows for periodic data sync. |
| Activities: 1. Develop & deploy the KP-DEEP Web Portal and Mobile App. 2. Empanel software vendors and DICs. 3. Conduct outreach, screening, and onboarding of SMEs. 4. Distribute grants, provide implementation & training support. 5. Facilitate integrations with banks, FBR, and KPRA. 6. Monitor usage, provide ongoing support, and evaluate impact. | Inputs: • Project Budget (PKR 1,100M). • Project Management Unit (PMU). • KPITB technical infrastructure & team. • Partnerships (SMEDA, FPCCI, BoK). | • Project Financial Records. • PMU staff contracts and reports. • MoUs with partners. • Procurement documents. | • Timely release of funds. • Strong political and bureaucratic ownership. • Collaborative engagement from all partners. |

3. Detailed Key Performance Indicator (KPI) Table

| SMART Objective | Key Performance Indicator (KPI) | Baseline (Year 0) | Target | Data Source & Frequency | Responsible Party |
| --- | --- | --- | --- | --- | --- |
| 1. Digital Onboarding | 1.1 Number of SMEs actively using the platform | 0 | FY 2026–27: 0 FY 2027–28: 300 FY 2028–29): 1,200 Total: 1,500 | Admin Dashboard (Monthly) | PMU / KPITB |
|  | 1.2 Sectoral distribution of onboarded SMEs | N/A | 40% Mfg, 40% Retail, 20% Services | Application & Profile Data (Quarterly) | PMU |
| 2. Operational Efficiency | 2.1 % reduction in manual bookkeeping time (reported) | 0% | 30% (by Y3) | Sample SME Survey (Bi-Annual) | M&E Specialist |
|  | 2.2 % reduction in inventory shrinkage/variance | TBD* | 25% (by Y3) | Sample Physical Audit (Annual) | M&E Specialist / Consultants |
| 3. Financial Formalization | 3.1 Number of formal loan applications facilitated via platform | 0 | Y2: 50 Y3: 300 | Bankability Hub API Logs (Quarterly) | PMU / BoK Liaison |
|  | 3.2 Avg. Digital Health Score of active SMEs | 0 | Y2: 45/100 Y3: 65/100 | Platform Analytics Engine (Monthly) | KPITB |
| 4. Regulatory Compliance | 4.1 % of participating SMEs generating digital invoices | <5% (est.) | 100% (by Y3) | System Transaction Logs (Monthly) | KPITB |
|  | 4.2 # of SMEs filing sales tax via integrated FBR API | 0 | Y3: 200 | FBR Sandbox / API Logs (Quarterly) | KPITB / PMU |
| 5. Local Capacity | 5.1 Number of certified Digital Implementation Consultants | 0 | Y2: 40 Y3: 75 | DIC Registry & Activity Logs (Quarterly) | PMU |
|  | 5.2 Average consultant performance rating (SME feedback) | N/A | 4.0/5.0 | Post-Support Feedback Forms (Continuous) | PMU |
| Cross-Cutting | Platform Uptime & Reliability | N/A | 99.5% | System Monitoring Tools (Real-time) | KPITB |
|  | Beneficiary Satisfaction Index | N/A | 85% | Annual Impact Survey | M&E Specialist |

*Baseline Note: Baseline for inventory variance (KPI 2.2) will be established during the diagnostic phase with the first 300 pilot SMEs.

## Annex 2: 5-Year Financial Model and Sustainability Plan

1. Executive Summary of Financial Model

This annex presents a 5-year (2026-2030) financial forecast for the KP-DEEP project. The model demonstrates that an initial public investment of PKR 1,100 million over three years will catalyze private sector digitization and unlock significant economic value. Key highlights include:

- Capital Investment: PKR 1,100M spent over Years 1-3 for platform development, grants, and capacity building.

- SME Co-Investment: SMEs contribute PKR 225M (20-30% of software/support costs), ensuring ownership.

- Provincial Revenue Impact: Estimated PKR 450M in additional annual tax revenue (KPRA) by Year 5 from formalized SMEs.

- Credit Mobilization: The program is projected to facilitate over PKR 3,000M in formal SME lending by Year 5.

- Sustainability: The financial model projects that the tiered subscription model will cover approximately 76% of operational costs in Year 4 (FY 2029–30), with coverage increasing in subsequent years as adoption grows and additional revenue streams mature. A detailed mitigation plan for the initial shortfall is outlined in the Sustainability Scenarios section. By Year 4, operational costs are projected to be fully covered by a tiered subscription model and potential partnership revenues, requiring minimal government subsidy for platform O&M.

2. Core Assumptions

| Parameter | Value | Justification & Source |
| --- | --- | --- |
| Program Duration | 3 Fiscal Years (FY 2026–27 to FY 2028–29) | Project timeline. |
| Financial Model Horizon | 5 Years (2026-2030) | Includes 2 years of post-grant sustainability analysis. |
| Target SMEs | 1,500 | Project objective. |
| Average Grant Value per SME | PKR 550,000 | Covers 70% of software license (2 yrs) + implementation support. |
| Average SME Co-Payment | PKR 150,000(21.4% of total cost) | Represents 30% co-investment, ensuring commitment. |
| Platform O&M Cost (Annual) | PKR 35,000,000 | Hosting, security, technical staff, and incremental updates (KPITB estimate). |
| SME Attrition Rate Post-Grant | 20% | Estimated percentage of SMEs that may not transition to paid subscriptions. |
| Avg. Subscription Fee (Post-Grant) | PKR 1,500/month (PKR 18,000/yr) | Competitive, tiered pricing for basic SaaS package. |
| Tax Base Expansion Multiplier | 15% increase in taxable income | Conservative estimate based on formalization leading to better record-keeping and compliance. |
| Credit Mobilization Multiplier | 3x Program Investment | Based on pilot studies showing digital data reduces perceived lending risk. |
| Inflation / Discount Rate | 12% | Used for Net Present Value (NPV) calculations. |

3. 5-Year Financial Projection (PKR Million)

| Description | FY 2026–27 | FY 2027–28 | FY 2028–29 | FY 2029–30 | FY 2030–31 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| A. CAPITAL & GRANT EXPENDITURE |  |  |  |  |  |  |
| 1. Platform Development (Portal+App) | 120.0 | - | - | - | - | 120.0 |
| 2. Grant Subsidies (to SMEs) | 105.0 | 210.0 | 210.0 | - | - | 525.0 |
| 3. Implementation Support | 60.0 | 120.0 | 120.0 | - | - | 300.0 |
| 4. Capacity Building & PMU | 80.0 | 45.0 | 30.0 | - | - | 155.0 |
| Total Expenditure (A) | 365.0 | 375.0 | 360.0 | - | - | 1,100.0 |
| B. REVENUE & COST RECOVERY |  |  |  |  |  |  |
| 5. SME Co-Payments | 45.0 | 90.0 | 90.0 | - | - | 225.0 |
| 6. Post-Grant Subscription Fees | - | - | 2.7 | 21.6 | 21.6 | 45.9 |
| 7. Partnership / API Fees (e.g., Banks) | - | - | - | 5.0 | 10.0 | 15.0 |
| Total Revenue (B) | 45.0 | 90.0 | 92.7 | 26.6 | 31.6 | 285.9 |
| C. NET CASH FLOW (GOVT) | (320.0) | (285.0) | (267.3) | 26.6 | 31.6 | (814.1) |
| D. OPERATIONAL COSTS (O&M) |  |  |  |  |  |  |
| 8. Platform Hosting & Support | 5.0 | 15.0 | 25.0 | 25.0 | 25.0 | 95.0 |
| 9. Basic Admin & Support Team | - | 5.0 | 10.0 | 10.0 | 10.0 | 35.0 |
| Total O&M (D) | 5.0 | 20.0 | 35.0 | 35.0 | 35.0 | 130.0 |
| E. NET POSITION (Post O&M) | (325.0) | (305.0) | (302.3) | (8.4) | (3.4) | (944.1) |

Note: Negative values represent net government investment. FY 2029–30, FY 2030–31 shows near-break-even operation for the platform after the initial investment phase.

4. Cost-Benefit & Economic Impact Analysis

This analysis quantifies the broader economic returns on the government's investment.

| Impact Category | Metric | Projected Value (Cumulative by Year 5) | Methodology |
| --- | --- | --- | --- |
| 1. Direct Fiscal Impact (KPRA) | Additional Tax Revenue | PKR ~450M / Year | 1,200 formalized SMEs * Avg. Taxable Income Increase (15%) * Effective Tax Rate. |
| 2. Financial Inclusion Impact | Formal Credit Mobilized | PKR 3,300M – 4,400M | Program Investment (1,100M) * Credit Mobilization Multiplier (3x - 4x). |
| 3. Efficiency Gains (SMEs) | Value of Time Saved | PKR 1,800M / Year | 1,500 SMEs * 30% time saving * Avg. Owner/Manager opportunity cost. |
| 4. Business Growth | Estimated Revenue Increase | PKR 6,000M / Year | Conservative 10% revenue growth attributed to better inventory mgmt. and customer tracking. |
| 5. Social Return on Investment (SROI) | SROI Ratio | 1 : 4.5 | Total Projected Economic Value (PV) / Total Government Investment (PV). |

Conclusion: The economic benefits (increased taxes, credit, and SME growth) significantly outweigh the government's initial investment, with a strong Social Return on Investment (SROI).

5. Sustainability Scenarios & Transition Plan

To ensure the platform's longevity post-ADP funding, three transitional scenarios are proposed:

Scenario 1: Tiered Subscription Model (Primary Path)

- Timeline: Initiated in Project Month 24 (Q1 FY 2028–29), fully operational from Year 4.

- Model: SMEs transition to paying monthly fees (PKR 1,000 - 2,500) based on features and transaction volume.

- Revenue Target:  Achieve substantial cost recovery by Year 4 (target >75% of O&M costs), moving towards full cost recovery by Year 6 through increased subscription uptake and premium feature adoption..

- Value Prop: Continued access to software updates, the Bankability Hub, and government integrations.

Scenario 2: Public-Private Partnership (PPP) for O&M

- Timeline: Tender process in Year 3; handover in Year 4.

- Model: A private tech firm manages platform hosting, support, and evolution under a 5-year contract. Government retains data ownership and policy control.

- Funding: Mix of SME subscriptions and a pre-agreed government service fee (lower than full O&M cost).

Scenario 3: Government-as-Platform (GaaP) with Fee-for-Service API

- Timeline: Development in Years 2-3.

- Model: The KP-DEEP platform becomes core digital infrastructure. Banks, fintechs, and other SaaS providers pay a fee to access its consent-based API for credit scoring and verification services.

- Revenue Source: Transactional or annual license fees from private sector entities using the G2B gateway.

Recommended Path: A hybrid of Scenario 1 & 3. Begin transitioning SMEs to a low-cost subscription in Year 3, while simultaneously commercializing the Bankability Hub API for financial institutions. This diversified revenue stream will ensure robustness and reduce reliance on any single source.

6. Financial Risk Assessment

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Lower-than-expected SME subscription uptake | Medium | High | 1. Demonstrate clear ROI during grant period. 2. Offer highly affordable entry-tier plan. 3. Bundle value-added services (e.g., discounted banking). |
| O&M costs exceed projections | Low | Medium | 1. Fixed-price contract with KPITB for hosting. 2. Architect for scalable, low-maintenance cloud-native design. |
| Delays in revenue-generating integrations (Bank APIs) | Medium | Medium | 1. Early and deep engagement with Bank of Khyber as anchor partner. 2. Develop API specs in FY 2026–27 for partner onboarding. |
| Government subsidy for O&M not continued | Low | High | 1. Achieve 80%+ O&M cost coverage via subscriptions by end of FY 2028–29. 2. Build a compelling business case for the platform as critical economic infrastructure. |

## Annex 3: Technical Architecture and System Integration Diagrams

This annex provides the technical blueprint for the KP-DEEP platform, ensuring clarity for developers, architects, and integration partners.

1. High-Level System Architecture Diagram

Key:
► Flow: User → Frontend → API Gateway → Microservices → Database → External Systems
► Data Sovereignty: All core components reside within the KPITB Data Center.
► Integration: External systems connect via a secure API Gateway with strict authentication.

2. Data Synchronization Flowchart (Offline-First Mobile Architecture)

3. API Specification Overview

Base URL: https://api.kpdeep.kp.gov.pk/v1

| Endpoint | Method | Description | Authentication |
| --- | --- | --- | --- |
| /auth/login | POST | SME/Admin login | Basic → Returns JWT |
| /business/score | GET | Retrieve SME's Digital Health Score | JWT (SME scope) |
| /consent/share-score | POST | SME consents to share score with specific bank | JWT (SME scope) |
| /bank/request-access | POST | Bank requests access to consented SME data | JWT (Bank scope), SME Token |
| /integration/fbr/invoice | POST | Push invoice data to FBR sandbox | JWT (System scope) |
| /public/software-catalog | GET | Get list of vetted software vendors | API Key |

Consent Management Framework:

- Granular Consent: SMEs approve data sharing per bank, for a specific duration (e.g., 30 days for loan application).

- Tokenized Access: Banks receive a time-bound, read-only access token for specific data points.

- Audit Trail: All consent grants and accesses are immutably logged.

- Revocation: SMEs can revoke consent anytime via the mobile app.

## Annex 4: Stakeholder Engagement and Communication Plan

1. Stakeholder Analysis & Mapping

| Stakeholder Group | Interest / Need | Influence | Engagement Strategy |
| --- | --- | --- | --- |
| SMEs (Beneficiaries) | Access affordable tech, improve business, get loans. | Medium (Adoption critical) | High Engagement: Workshops, demo centers, success stories, continuous support channels. |
| FPCCI-KP / Chambers | Member value, business growth, policy advocacy. | High (Trusted intermediaries) | Strategic Partnership: Co-host events, provide outreach channels, involve in steering committee. |
| KPITB | Tech governance, data security, project success. | Very High (Execution owner) | Integrated Team: Daily collaboration, joint technical sprints, shared reporting. |
| Bank of Khyber (BoK) | Quality loan portfolio, new customers, risk reduction. | High (Key to credit goal) | Deep Collaboration: Co-design Bankability Hub, joint pilot, marketing to SMEs. |
| Software Vendors | New market access, revenue, feedback for localization. | Medium (Solution providers) | Managed Partnership: Clear empanelment criteria, technical integration support, performance reviews. |
| FBR / KPRA | Tax base expansion, compliance ease, data for policy. | High (Regulatory environment) | Consultative Collaboration: Sandbox testing of integrations, regular policy dialogue. |
| Academia (Universities) | Research, student internships, curriculum input. | Low-Medium (Future capacity) | Targeted Involvement: Source for "Digital Ambassadors" interns, case study research. |

2. Phase-Wise Communication Plan

| Project Phase | Key Message | Primary Channels | Target Stakeholders |
| --- | --- | --- | --- |
| Phase 1: Foundation | "Building the digital future for KP businesses." | Press release, MoU signing events, official website launch. | All, especially Partners (KPITB, BoK, FPCCI). |
| Phase 2: Pilot Launch | "Transforming businesses in [Cluster Name]. Apply now!" | Cluster workshops, chamber meetings, local radio, social media campaigns. | SMEs in pilot clusters, Local Chambers. |
| Phase 3: Scale-Up | "Join the movement! Digitize, Formalize, Grow." | Provincial roadshows, success story videos, bank branch promotions. | SMEs province-wide, all Banks, Media. |
| Phase 4: Sustainability | "KP-DEEP: A permanent pillar of KP's business ecosystem." | Annual impact reports, partner recognition events, transition communications. | All, especially Govt. for ongoing policy support. |

3. Feedback & Grievance Mechanisms

- Dedicated Helpline: UAN number for SME queries.

- In-App Support: Integrated ticketing in web portal and mobile app.

- Quarterly Review Forums: With Chambers and Partner banks.

- Annual Stakeholder Survey: To gauge satisfaction and gather improvements.

## Annex 5: Terms of Reference (ToRs) for Digital Implementation Consultants (DICs)

1. Roles & Responsibilities

The DIC is the primary human interface between the KP-DEEP program and the beneficiary SME, responsible for end-to-end handholding.

Key Tasks:

- Onboarding & Diagnostics: Conduct initial SME visit, assess current processes, and complete the Digital Readiness Checklist.

- Software Setup & Configuration: Assist in activating the grant voucher, installing/configuring the selected ERP-lite software, and migrating initial data (product list, customer ledger).

- Training & Change Management: Deliver structured, role-based training (owner, accountant, sales staff) and manage resistance to digital transition.

- Go-Live Support: Be physically present/remotely available during the first week of live operations.

- Post-Go-Live Handholding: Provide 6 months of support, troubleshooting issues, and ensuring consistent software usage.

- Milestone Verification: Validate and report SME achievement of usage milestones (e.g., 100 invoices) to trigger grant tranches for the software vendor.

2. Qualification & Certification Criteria

Minimum Qualifications:

- Bachelor's degree in Business Administration, Commerce, IT, or related field.

- Minimum 2 years of experience in business process consulting, SME training, or software implementation.

- Fluency in Urdu/Pashto and working proficiency in English.

- Basic proficiency in using smartphones and business software.

Certification Pathway:

- Application & Screening: Submit application with references.

- Foundational Training: Mandatory 5-day training by PMU/KPITB on KP-DEEP tools, pedagogy, and SME psychology.

- Assessment: Pass written and practical exam.

- Apprenticeship: Shadow a senior consultant on 2 pilot SME implementations.

- Certification & Empanelment: Upon successful apprenticeship, receive official "KP-DEEP Certified Consultant" status and be listed in the active pool.

3. Performance Management Framework

Key Performance Indicators (KPIs) for DICs:

- SME Onboarding Success Rate: % of assigned SMEs achieving "Go-Live" status.

- SME Satisfaction Score: Average rating from post-support feedback (Target: 4.5/5).

- Milestone Achievement Rate: % of SMEs hitting key usage milestones on schedule.

- Issue Resolution Time: Average time to resolve support tickets raised by SMEs.

Incentive Structure:

- Fixed Fee Per SME: For completion of implementation journey (diagnostics to go-live).

- Performance Bonus: Linked to SME Satisfaction Score and Milestone Achievement Rate.

- Penalties: For non-performance or ethical breaches as per Code of Conduct.

4. Code of Conduct

- Professionalism: Act with integrity, honesty, and respect towards SMEs and program officials.

- Confidentiality: Maintain strict confidentiality of all SME business data. Sign a Non-Disclosure Agreement (NDA).

- Conflict of Interest: Declare any conflict (e.g., ownership in a software vendor firm). Cannot solicit business for personal gain from program SMEs.

- Ethical Engagement: Provide honest advice. Forbidden from accepting any gifts or payments from SMEs beyond the program-defined fees.

- Compliance: Adhere to all program guidelines and reporting requirements.

Violation of the Code of Conduct will result in immediate removal from the consultant pool and possible legal action.

Sustainability Path: Year 4 shows an O&M shortfall of PKR 8.4M, projected to reduce to PKR 3.4M in Year 5. This gap is expected to be covered through: (a) a contingency allocation within the project budget during the transition phase, (b) potential revenue from API partnerships with financial institutions (Scenario 3), and (c) efficiency gains in platform management. Full cost recovery is targeted by Year 6 (post-project), as per the hybrid sustainability model described in Section 5 of this annex.